# MEETING MINUTES

# Meeting 1 > Sprint Planning (Formal Meeting)

Project: Group coursework

Module: CST2550

Date: 31 January 2026

Time: 12:00p.m – 12:15p.m

Location / Platform: Group discussion (online whatsapp video call)

## Attendees

Scrum Master: Kay

Developer 1: Nigel

Developer 2: Chota

Tester: Rohan

## Absent

Secretary: Koshal

-The Secretary documented the meeting based on shared team communication

## Meeting Purpose

The aim of the first meeting was to discuss the coursework requirements and plan how the group would approach the Takeaway Restaurant System project.

## Discussion Summary

The team reviewed the coursework brief and clarified the main requirements, including the use of custom data structures, testing, and system design.

The project idea was agreed as a Takeaway Restaurant System. The system will allow restaurant staff to manage menu items and process customer orders efficiently.

It was decided to begin development using a C# console application, focusing on backend logic and data structure implementation.

## Key Decisions Made

Roles were assigned:

Scrum Master: Kay

Secretary: Koshal

Developers: Nigel and Chota

Tester: Rohan

GitHub was selected for version control and task tracking

WhatsApp was selected for team communication

Visual Studio was selected as the development environment

MSTest was selected for unit testing

The initial system would be developed as a console application

Initial backlog tasks were created and distributed

## Roles Assigned

Scrum Master Responsible for coordinating the project, managing deadlines and ensuring tasks are completed.

Secretary Responsible for recording meeting minutes, tracking progress, and documenting important project decisions.

Developers Responsible for implementing the system features including menu management, order handling, and database integration.

Tester Responsible for writing and running unit tests to verify that the system works correctly.

## Tasks for Next Week

Developers: Design system classes and research data structures

Tester: Prepare structure for unit testing

Secretary: Record meeting minutes and maintain documentation

Scrum Master: Set up GitHub repository and manage task tracking

## Meeting Conclusion

The team agreed on the project scope, tools, and responsibilities. Development began following this meeting.

### Minutes written by:

Secretary – Koshal Mohess

# Meeting 2 > Sprint Review and Progress (Formal Meeting)

Project: Takeaway Restaurant System

Module: CST2550

Date: 06 march 2026

Time: 2:00p.m – 2:15p.m

Location / Platform: Group discussion (online whatsapp video call)

## Attendees

Scrum Master: Kay

Secretary: Koshal

Developer 1: Nigel

Developer 2: Chota

Tester: Rohan

## Meeting Purpose

To review progress from Sprint 1 and evaluate system performance.

## Discussion Summary

Progress was reviewed against the Sprint 1 backlog.

The console-based application was demonstrated. Core Binary Search Tree (BST) operations, including insert, delete, and search, were confirmed to be working correctly. Database integration using SQLite was also demonstrated and functioning as expected.

## Key Decisions Made

The console application was confirmed to be functional

Core BST operations were successfully implemented

Database integration was working correctly

The team agreed to transition from a console application to WinForms to improve usability

Unit test project setup was assigned to the Tester

Report writing responsibilities were assigned to the Scrum Master, with contributions from all team members

## Conclusion

The system was progressing well, and a transition to a more advanced interface was agreed.

Minutes written by:

Secretary – Koshal Mohess

# Meeting 3 > Informal Meeting (WhatsApp Discussion)

Project: Takeaway Restaurant System

Module: CST2550

Date: 6 February 2026

Time: 2:00p.m – 2:15p.m

Location / Platform: Group discussion (online whatsapp video call)  Attendees

## Attendees

Scrum Master: Kay

Secretary: Koshal

Developer 1: Nigel

Developer 2: Chota

Tester: Rohan

## Discussion Summary

Following ongoing WhatsApp discussions after the initial sprint planning, the team focused on early development of the Binary Search Tree (BST) structure for menu items. Initial testing of insert and search operations was carried out to validate functionality.

The team also discussed improvements to code structure and ensured that class designs for menu items were consistent with the project requirements.

## Key Decisions Made

BST structure for menu confirmed

Initial class design validated

Early testing approach discusse

## Conclusion

The system was progressing well, and a transition to a more advanced interface was agreed.

# Meeting 4 > Order System Planning (Informal – WhatsApp Discussion)

Project: Takeaway Restaurant System

Module: CST2550

Date: 14 February 2026

Time: 1:00p.m – 1:10p.m

Location / Platform: Group discussion (online whatsapp video call)

## Attendees

Scrum Master: Kay

Secretary: Koshal

Developer 1: Nigel

Developer 2: Chota

Tester: Rohan

## Discussion Summary

The team discussed how customer orders should be structured and managed.

It was agreed that orders would also be stored using a Binary Search Tree, with Order ID used as the key for efficient lookup and management.

## Key Decisions Made

Order data structure confirmed

OrderBST introduced for order management

Order status categories defined:

Pending

Preparing

Out for Delivery

Completed

## Tasks Assign

Developers: Implement Order class and OrderBST

Tester: Prepare unit tests for order operations

Secretary: Update project documentation

## Conclusion

Order system design was finalised and ready for implementation.

### Minutes written by:

Secretary – Koshal Mohess

# Meeting 5 > Database Integration (Informal – WhatsApp Discussion)

Project: Takeaway Restaurant System

Module: CST2550

Date: 21 February 2026

Time: 3:00p.m – 3:05p.m

Location / Platform: Group discussion (online whatsapp video call)

## Attendees

Scrum Master: Kay

Secretary: Koshal

Developer 1: Nigel

Developer 2: Chota

Tester: Rohan

## Discussion Summary

The team discussed how to store menu data permanently.

SQLite was selected due to its lightweight, file-based structure and easy integration with C#.

## Key Decisions Made

SQLite selected as the database system

DatabaseHelper class introduced for handling data persistence

Menu data will be loaded into BST on startup and saved on changes

## Tasks Assign

Developers: Implement database integration

Tester: Test database operations

Secretary: Record updates and maintain documentation

## Conclusion

Database integration approach was confirmed and implementation began.

### Minutes written by:

Secretary – Koshal Mohess

# Meeting 6 > Order Processing (Informal – WhatsApp Discussion)

Project: Takeaway Restaurant System

Module: CST2550

Date: 14 march 2026

Time: 1:00p.m – 1:15p.m

Location / Platform: Group discussion (online whatsapp video call)

Attendees

Scrum Master: Kay

Secretary: Koshal

Developer 1: Nigel

Developer 2: Chota

Tester: Rohan

## Discussion Summary

The team reviewed the order processing system.

The system allowed:

Selecting menu items by ID

Adding items to customer orders

Automatic calculation of total price

Order status updates were also implemented successfully.

## Key Decisions Made

Order processing workflow confirmed

System behaviour validated for core operations

## Tasks Assign

Developers: Improve system functionality

Tester: Run full unit testing

Secretary: Maintain project documentation

## Conclusion

Order processing system was functional and stable.

### Minutes written by:

Secretary – Koshal Mohess

# Meeting 7 > Final Development Review (Informal – WhatsApp Discussion)

Project: Takeaway Restaurant System

Module: CST2550

Date: 21 march 2026

Time: 1:00p.m – 1:15p.m

Location / Platform: Group discussion (online whatsapp video call)

Attendees

Scrum Master: Kay

Secretary: Koshal

Developer 1: Nigel

Developer 2: Chota

Tester: Rohan

## Discussion Summary

The team reviewed the overall system progress and confirmed that most core features had been implemented.

During this stage, the system architecture was further improved, and the team agreed to transition to an ASP.NET Core MVC web application to support multi-user interaction and integration of the AI agent.

The AI agent was implemented to assist users with menu navigation and queries.

## Key Decisions Made

Final system architecture confirmed as ASP.NET Core MVC

AI agent integrated with BST for live data access

Web-based interface supports Admin and Customer roles

## Tasks Assign

Developers: Finalise system features and fix bugs

Tester: Execute full system testing

Secretary: Prepare final documentation

## Conclusion

The system was nearly complete and ready for final validation.

### Minutes written by:

Secretary – Koshal Mohess

# Meeting 8 > Final Review and Submission (Informal – WhatsApp Discussion)

Project: Takeaway Restaurant System

Module: CST2550

Date: 10 april 2026

Time: 1:00p.m – 1:15p.m

Location / Platform: Group discussion (online whatsapp video call)

Attendees

Scrum Master: Kay

Secretary: Koshal

Developer 1: Nigel

Developer 2: Chota

Tester: Rohan

## Discussion Summary

The final meeting focused on confirming that all project requirements had been met.

The system successfully includes:

Menu management using BST

Order management system

Search functionality (ID, name, category)

Order tracking and status updates

SQLite database integration

ASP.NET Core MVC web application

AI agent for customer interaction

## Final Confirmation

Developers confirmed full system implementation

Tester confirmed all defined unit tests were executed successfully

Secretary confirmed documentation was complete

## Conclusion

The project is now ready for submission.

## Informal Communication Summary (WhatsApp Decisions)

Throughout the project, the team communicated regularly via WhatsApp. Key decisions made include:

The use of a Binary Search Tree (BST) was proposed by Developer 1 (Nigel) and agreed by the team .

The system initially started as a console application.

The application was later transitioned to WinForms to improve usability.

A final decision was made to adopt ASP.NET Core MVC to support the AI agent and web-based interaction.

Coordination of code integration between system components.

Ongoing review and feedback on report sections.

Task progress updates and bug reporting.

## Minutes Prepared By

Secretary – Koshal Mohess

# Team Roles and Responsibilities

Project Name: Take Away Restaurant
Module: CST2550 – Software Engineering and Management

The following roles were assigned during the initial project meeting. Each role was selected based on individual strengths and previous experience to ensure effective teamwork and project delivery.

## Scrum Master: Kay

The Scrum Master is responsible for coordinating the team, organising meetings, and supporting the use of an Agile approach throughout the project. This role was assigned to the team member who has prior experience working with group projects and Agile-style workflows, making them suitable for guiding discussions and monitoring progress.

## Secretary: Koshal

The Secretary is responsible for maintaining project documentation, recording meeting minutes, organizing files in the repository, and ensuring that all coursework requirements are followed correctly. This role was assigned to the team member who is well organised and detail-oriented, which is essential for keeping documentation clear, up to date, and compliant with submission guidelines.

## Developers 1 & 2: Nigel & Chota

The Developers are responsible for designing and implementing the core functionality of the application, including the custom data structures and algorithms required for storing and searching data. These roles were assigned to team members with stronger programming skills and experience in C# .NET, enabling efficient development of the system.

## Tester: Rohan

The Tester is responsible for ensuring the quality and correctness of the software through unit testing. This includes designing test cases, implementing automated tests, and identifying potential defects. This role was assigned to the team member who has a good understanding of testing principles and attention to detail.

These role assignments ensure that responsibilities are clearly defined and that each team member contributes effectively to the overall success of the project.

# Secretary Reflection – CST2550 Group Project

My role in this project was the Secretary. My main responsibility was to document meetings, keep track of team decisions, and maintain clear records of the project progress.

Throughout the project I recorded meeting discussions and summarised important decisions made by the group. This included documenting how the system architecture was planned and how responsibilities were assigned to each team member.

By keeping organised meeting notes, it helped ensure that everyone understood their tasks and the direction of the project.

I also helped maintain project documentation such as meeting summaries and final project notes. This documentation is important because it provides evidence of teamwork and development progress.

This experience helped me understand how communication and organisation are important when working in a software development team.